Yalla Fixit Todos Module Handoff

Prepared on: 2026-05-27

Branch: Todos-Module

Purpose: summarize the local Todos module work, deployment requirements, and Supabase items that need senior developer review before production release.

What Was Implemented

- Added a new /todos dashboard module with Kanban and List views.

- Todos support title, generated Jira-style ID such as YFI-1, owner, multiple assignees, description, tags, optional related type/ID, deadline, reminder/followup, status, comments, and update logs.

- Creator is the owner by default. Todos are visible through the API to owners, assignees, and admins.

- Added drag-and-drop status movement with @dnd-kit/core, plus a list/table view.

- Added tag management with material-style color choices and color-coded tag display.

- Added detailed card view with comments and updates tabs, copy-link button, and editable fields.

- Added assignment email and reminder/followup email templates through the existing Resend email route.

- Added reminder cron endpoint protected by CRON_SECRET: POST /api/todos/reminders/run.

Database Changes

- Created todos, todo_assignees, todo_comments, todo_updates, and todo_tags structures through Supabase migrations.

- Added todo_key sequence/default and title requirements.

- Added indexes for status/deadline, reminders, tags, assignees, comments, and todo keys.

- Updated local seed.sql with local role_access defaults so local admin/user accounts can access the app after db reset.

Migration Files To Review

- supabase/migrations/20260520_create_todos_module.sql

- supabase/migrations/20260523090000_add_todo_titles_and_keys.sql

- supabase/migrations/20260523120000_create_todo_updates.sql

- supabase/migrations/20260523130000_create_todo_tags.sql

Important Supabase Notes For Devs

- Do not push local seed data to production unless intentionally approved. seed.sql is for local development.

- Production role_access must be updated to grant the right roles access to the new todos resource.

- Recommended role_access for regular users: todos view, create, edit, delete. 
Admin can receive all actions.
Users can see the todos they create and the ones they are assigned to.
Admin can access all todos.

- If the live database already has schema changes not represented in this repo, run migration list/pull/repair carefully before applying new migrations.

- Storage files are not copied by local Supabase migrations or db dump; only database rows are covered.

Environment Variables Required

- SUPABASE_URL

- SUPABASE_ANON_KEY

- SUPABASE_SERVICE_ROLE_KEY

- NEXT_PUBLIC_APP_URL

- NEXT_PUBLIC_RESEND_API_KEY

- NEXT_PUBLIC_EMAIL_FROM

- CRON_SECRET

Deployment Checklist

- Run npm install, npm run lint, npm run build.

- Run npx supabase db reset locally and verify the migrations/seeds apply cleanly.

- Senior dev reviews SQL migrations, especially RLS and role_access decisions.

- Senior dev checks migration status with npx supabase migration list against production.

- Apply database changes through the approved production migration process.

- Deploy the Next.js app through the current hosting provider after DB changes are ready.

- Configure production scheduler, such as Vercel Cron, to call /api/todos/reminders/run with CRON_SECRET.

- Verify Resend domain, sender, and API key are production-ready.